## Slide 1: Quality Foundation Implementation Plan
Prepared for: Delta Dental of California
6.26.2019
Notes: Aparna

## Slide 2: Roadmap: How we got here
Understanding existing quality landscape: Phase 1
Conducted series of interviews and sessions to document the current landscape: Phase 1
Deliverables:
Implementation Plan
Magenic will work with the SBDF teams to implement and coach standards and best practices
Finding and recommendations
Identified documented Risks
Each Risk has a recommendation
Implementation Phase 2
Laying Foundational Best Practices: Phase 2
The Magenic Quality Engineering team and CoP has laid down foundational best practices
Centralized Knowledge Base
Training and Player-Coach for CoP
Best Practices and Standards Implemented
Implementation Phase 1
Implementation Phase 3

## Slide 3: Implementation Plan: Desired Outcomes
Achieving defined quality goals and defining quality vulnerabilities
Improved application technical quality by implementing a standardized repeatable QE processes
Centralized, scalable, maintained automation frameworks and cross -training
  Java FMWK, Java Script FMWK, UFT FMWK
Provide consistent QE approach and supporting processes to ensure success of the selected teams
Building Quality momentum and efficiencies

## Slide 4: Implementation Road Map: High-level Approach
Baseline teams pre-state
  Current state
  Risks and Gaps
Implement best practices and coaching, leveraging the implementation plan but prioritizing quality risks based on team context
  Reduce variance while increasing value
Measure post rollout state per team per phase
  Checklist of items implemented
  Rollout state vs baseline
Outline post rollout gaps and risks

## Slide 5: Implementation Road Map
Coach
Player

## Slide 6: Player-Coach Vision
Distribute knowledge and reduce specialization
  Cross Trainings – Automation and Quality
  Reduce “I” skills and bottlenecks
Empowerment with smart decision making
  Independence and decentralized decision making, where it makes sense
  Identifying and communicating issues and risks
  Problem solving
Enablement to lead and deliver with experience and transparency
Alignment with organization
  Coach the principles across the organization for consistency and alignment

## Slide 7: Player-Coach Strategy
Player Coach – DDCA QE Lead/Automation Architect
  Best practices/standards being applied
  Help at capacity to implement standards/best practices
  Continue best practice/standards change management post rollout
  Continue QE Reporting dashboards ownership (existing/new)
  Support Scrum team questions related to trainings/process/standards
  Continued providing capacity to QE team
  Continue building domain knowledge
  Workshops/1-1 trainings where needed
Player Coach – Scrum Team
  QE training
  QE practicing best practices/standards
  Ensure continued use of implemented standards/best practices defined in Phase 1-3
  Adopt processes introduced
  Workshops/1-1 trainings where needed

## Slide 8: SBDF ART 1 Timeline
Sprint 2
Sprint 4
Sprint 3
Sprint 5
Sprint 6
Legend
QE Lead
PI 3
PI2
ART 1 SBDF ~ 4 weeks
Test Management tool training/ documentation
QE reporting process/tools
ART 1 SBDF ~ 4 weeks
Traceability
Test case and defect standardization
Test prioritization
Test Case Maintenance
Test Management tool use
On-going change management , training, retrospectives, collection of test metrics
Automation Architect
ART 1 SBDF ~ 4 weeks
Stretch Goals:
QE Strategy
Test coverage gaps
Consistent testing strategy
Ongoing Org Goals:
UAT Handoff
Roles/Responsibility
ART 1 SBDF ~ 4 weeks
Automation Tool ecosystem
Automation Traceability
Automation estimation/tracking/maintenance
ART 1 SBDF ~ 4 weeks
Automation deployment integration
Automation process to identify test failure vs application failure
Code quality/standards/reviews
ART 1 SBDF ~ 4 weeks
Stretch Goals:
Data Management
Web services testing consistency
Reusability of web services for data setup and verifications
Automation Assist

## Slide 9: Approach – 1st Phase
Week 1 (June 11th – June 17th) – Scrum team 1 (E&B)
  Phase 1 Overview with team/kickoff to be scheduled June 10th
Week 2 (June 18th – June 24th) – Scrum team 2 (Sales Platform)
  Phase 1 Overview with team/kickoff to be scheduled June 17th
Week 3 (June 25th – July 1st) – Scrum team 3 (ESS)
  Phase 1 Overview with team/kickoff to be scheduled June 24th
Week 4 (July 2nd – July 10th) – Scrum team 4,5, and 6 (SDA/PD/Marketplace)
  Phase 1 Overview with team/kickoff to be scheduled July 1st (tentative)

## Slide 10: SBDF ART 2 Timeline: player Coach Model
Sprint 3
Sprint 5
Sprint 4
Sprint 6
Legend
QE Lead
PI2
ART 2 SBDF ~ 4 weeks
Test Management tool training/ documentation
QE reporting process/tools
Ongoing Org Goals
UAT Handoff
ART 2 SBDF ~ 4 weeks
Traceability
Test case and defect standardization
Test prioritization
Test Case Maintenance
Test Management tool use
On-going change management , training, retrospectives, collection of test metrics
Automation Architect
ART 2 SBDF ~ 4 weeks
Automation Tool ecosystem
Automation Traceability
Automation estimation/tracking/maintenance
ART 2 SBDF ~ 4 weeks
Automation deployment integration
Automation process to identify test failure vs application failure
Code quality/standards/reviews

## Slide 11: Post Roll out Plan
What was completed
  Current state vs post rollout state per phase
  Best practices/standards being applied
  QE and Automation standard processes introduced
What should the team continue doing?
  QE Lead change management (DDCA)
  Continue applying best practices/standards/reporting
  Continued use of processes introduced
    Test case reviews
    Defect triage

## Slide 12: Post Roll out Plan – Measuring Gradual Improvement
Chart: 
| Quality Process | Defects | Tooling | QE People and Culture | Environments | Data | Source Control | QE Automation | Automation Reporting | Automation Code
Maturity | 0.45 | 0.4 | 0.45 | 0.6 | 0.75 | 0.6 | 0.7 | 0.55 | 0.7 | 0.6
Chart: 
| Quality Process | Defects | Tooling | QE People and Culture | Environments | Data | Source Control | QE Automation | Automation Reporting | Automation Code
Maturity | 0.3 | 0.15 | 0.25 | 0.5 | 0.5 | 0.33333 | 0.45 | 0.35556 | 0.27778 | 0.5
Improvement Over Time

## Slide 13: DDCA Change Management QE Lead/Automation Architect
PI planning support
ART End to End testing, management and support
Collaboration between QE Lead and Automation
Embedded support/capacity when needed
  Included in ART team ceremonies(standups, sprint planning, grooming, etc.) as optional
  Touch base with ART QE’s daily/weekly
  No assigned capacity per sprint but can help with sprint activities
Support and on-going management of foundational process

## Slide 14: DDCA Change Management QE Lead/Automation Architect
Ongoing Player - Coach from QE Lead and Automation Architects
Reporting supporting activities for lead/architect work
  Reoccurring status given to management and teams on work done
  Challenges, risks, available improvements
  Quality at the ART level

## Slide 15: Asks
Scrum capacity, engagement and ownership
Leadership support
DDCA Change management leadership
Commitment to continuous improvement

## Slide 16: Ongoing Goals
UAT processes for Agile
Roles and Responsibilities
  BA/QE testing role
  QE Leadership
End to End testing and oversight
Business involvement in testing
Shift Left Strategy
  Consensus
  QE manual and automation