## Slide 1: QA Foundational Improvements – Phase III Directors’ Meeting Update
Quality Engineering
October 30, 2019
V2.0 02.14.2018

## Slide 2: Agenda
Review Progress on Reaching Level 3
QA Improvements 2020
  Magenic Roadmap

## Slide 3: Progress Updates on Reaching Level 3 Maturity -- Legend
Status | Testing | Automation
Status Ratings: Based on Magenic/Test Lead Assessments of the Teams |  | 
Red | Not Using Test Management Tools Not Including Quality Work in Day to Day and Prioritizing Sprint Work First No Dedicated QE Resources Didn’t Plan for Quality Practice in Story Pointing Not Following Test Planning Standards | No or Minimal Progress on Automation Work Not Including Automation in PI Planning No Automation Resources
Yellow | Not Creating Defects/Not Following Defect Standards BAs Playing Dual Roles Intermittently Following Test Planning Standards | Inexperienced/Shared Automation Resources Magenic Augmenting Staff
Green | Following Test Planning Standards Includes Quality Work in Story Pointing One or more dedicated QE Resources | CICD Pipeline Set Up in Progress Established Automation Framework Has Automated Suite of Smoke Tests Dedicated and Experienced Automation Resource

## Slide 4: Change Management Progress Assessment as of 10.18.19
Categories | Aware of the QA Improvement Project Changes? | Willing to Make the Changes Related to the QA Improvement Project? | Have Been Trained/Coached on the Changes? | Are There Gaps in Following Best Practices & Standards? (Type of Issue) |  | Have Received Positive Recognition for Making the Change?
 |  |  |  | Manual | Automation | 
ART 1 Teams |  |  |  |  |  | 
Enrollment & Billing |  |  |  |  | Minimal/No Progress (Resource) | 
Sales Platform/ hCentive |  |  |  |  | Minimal/No Progress (Resource) | 
Provider Directory |  |  |  |  |  | 
Marketplace |  |  |  |  |  | 
ESS |  |  |  | Test Planning and Traceability (Process) |  | 
ART 2 Teams PI2 |  |  |  |  |  | 
GMM--Online |  |  |  | Test Case Review (Process) | Minimal Progress (Resource) | 
GMM--Batch |  |  |  | Test Case Test Results Review (Process/Resource) | Minimal/No Progress (Resource) | 
Provider Management |  |  |  | Test Planning, Defects, and Traceability (Resource) | Minimal Progress (Resource) | 
Provider Experience |  |  |  | Test Planning, Defects, and Traceability. (Resource) |  | 

## Slide 5: Change Management Progress Assessment as of 10.18.19
Categories | Aware of the QA Improvement Project Changes? | Willing to Make the Changes Related to the QA Improvement Project? | Have Been Trained/Coached on the Changes? | Are There Gaps in Following Best Practices & Standards? (Type of Issue) |  | Have Received Positive Recognition for Making the Change?
 |  |  |  | Manual | Automation | 
ART 2 Teams PI3 -- Ongoing Coaching |  |  |  |  |  | 
EIVR |  |  |  |  | Work Being Done By Magenic (Resource) | 
EBD & EP |  |  |  | Test Planning, Defects, and Traceability (Resource) | Work Being Done By Magenic (Resource) | 
Document Management |  |  |  | Creating Defects (Process) | Tool Evaluation in Progress (Resource) | 
Group Billing Management |  |  |  | Test Case Review (Process/Resource) | Pilot in Progress | 
Customer Onboarding |  |  |  |  | Onboarding New Resource | 
CRM Growth |  |  |  |  | Onboarding New Resource | 

## Slide 6: Mitigation Strategies
Time/Planning – Not understanding how much time to build in
  Providing Better Planning at PI Planning – Need consistent messaging from all Leaders (Directors, PO, PM, SM, RTE…)
Lack of Resources -- No/partial resource allocation for testing/automation
  Analyze deficiencies for each unique team and recommend staffing levels
Resource Capacity (Shared Responsibilities) -- BAs doing testing
  Have clear guidance on capacity for each role
  Analyze deficiencies for each unique team and recommend staffing levels
Process Adherence -- Not prioritizing best practices
  Hands-on swarming
  Communicate Wins to Leadership (Directors, PO, PM, SM, RTE…)

## Slide 7: Delta Dental of California QE Proposal
Prepared for: Delta Dental of California
10.30.2019
Notes: Aparna

## Slide 8: DDCA and Magenic Engagement and Quality Goals
Define and implement the community of practice enabling transformation of culture and mindset through process, people and technology
Establish standards and best practices across the organization to meet quality goals
Centralize and scale automation efforts across the organization

## Slide 9: Community of Practice 2020 Implementation Road Map: Desired Outcomes
The Community of Practice – QE group will implement 32 recommendations and provide guidance to mitigate 32 risks for new 2020 SBDF teams in PI 5 through PI 8 in Player Coach approach.
The benefits would be: Achieving defined Quality Goals
Improved application technical quality by implementing a standardized repeatable QE process
Centralized, scalable, maintained automation frameworks and training
  Java FMWK, Java Script FMWK
Deliver predictable releases with confidence
Provide consistent QE approach and supporting processes to ensure success of the selected delivery streams
Longer term QE efficiencies

## Slide 10: Recommendations to be Implemented: SBDF
Process: 21 recommendations
Test strategy
Traceability
Metrics, test case and defect standardization
Test coverage, prioritization, review and maintenance
Automation planning and estimation
Automation activities and traceability
People: 4 recommendations
QE Roles and responsibilities
Automation tool effectiveness
Domain knowledge for QE
Standardization of Test management tool
Automation best practices and coverage
Automation integration into DevOps pipeline
Technology :7 recommendations
Automation code quality standards
On-going governance, training, retrospectives, collection of test metrics

## Slide 11: PI 5 - SBDF New Teams Timeline
Sprint 1
Sprint 3
Sprint 2
Sprint 4
Sprint 5
Legend
QE Lead
PI 5
~3 weeks
Test Management tool training/ documentation
QE reporting process/tools
~3 weeks
Traceability
Test case and defect standardization
Test prioritization
Test Case Maintenance
Test Management tool use
On-going governance, training, retrospectives, collection of test metrics
Automation Architect
~3 weeks
Automation Tool ecosystem
Automation Traceability
Automation estimation/tracking/maintenance
OR
Automation Pilot (Based on staffing/Project)
OR
Onboarding
~3 weeks
Automation deployment integration
Automation process to identify test failure vs application failure
Code quality/standards/reviews
OR
Automation Pilot (Based on staffing/Project)
OR
Onboarding
Sprint 6
~2 Weeks
Gap week /Touchbase Meetings/Support
~2 Weeks
Gap week /Touchbase Meetings/Support
~1 week
Gap Week
~1 week
Gap Week

## Slide 12: Deliverables
Define and implement QA strategy for agreed upon ART Teams(s)
Implementation of QA standards and processes
Traceability, defect and standardized quality reports
Implementation of automation best practices and framework scaling
Notes: Leo

## Slide 14: Next Steps
Questions?
Next Steps

## Slide 15: Appendix

## Slide 16: Staffing Assessment as of 10.24.19
ART teams | New App / Exiting App | BAs | Dedicated Experienced Tester | Automation Experienced Engineers | Release Train Architects | Factors Driving Resource Decisions | Resource Recommendations
E&B (Enrollment & Billing) | Existing Applications | 0 | 1 – QE /1 - QE | 0 | 1 | Test cases not automated. Test cases outdated and not maintained. Shift Shanthi responsibilities to Automation | 1 – Automation QE (Shanthi)
Sales Platform | New and Existing Applications | 0 | 1 – QE/0.5 | 0.5 | 1 | No dedicated Automation QE | 1 – Manual QE
Group Member Management – Online | Existing Applications | 3 | 0 - QE | 0 | 1 | No dedicated Automation QE | 1 – Automation QE 2 – QE (dedicated QE, not dual role)
Group Member Management – Batch | Existing Applications | 4 | 0 - QE | 0 | 1 | Too much manual/batch heavy testing. Need automation resource to help manual testers where possible. Automate/setup test data/test conditions or data load to MTV | 1 – Automation QE 2 – QE (dedicated QE, not dual role)
Provider Experience | Existing Applications | 2 | 0 - QE | 1 | 1 | Need a dedicated automation tester. Sometimes automation tester helps in manual testing. | 1 - Dedicated manual QE
Provider Management | Existing Applications | 4 | 1 – QE (Offshore) | 1 – experienced but new to Delta | 1 | No dedicated manual QE onsite. Hesitance within the team to follow quality standards. | 1 – Dedicated manual QE

## Slide 17: Staffing Assessment as of 10.24.19
ART teams | New App / Exiting App | BAs | Dedicated Experienced Tester | Automation Experienced Engineers | Release Train Architects | Factors Driving Resource Decisions | Resource Recommendations
ART2 - Group Billing Management | New and Existing Applications | 2 | 0 - QE | 1 | 1 | MTV Billing is complex functionality involves heavy batch testing and it is scenario driven. | 1 – Manual QE
Customer Onboarding | Existing applications | 1 | 2 - QE | 0.5 – experienced automation tester onsite and a few Automation engineers offshore (shared between CRM and Customer onboarding) | 1 | Avoid resource sharing. Resources should be on one team only. | 1 – Automation QE – Full Time
CRM Growth | Existing applications | 1 | 1 - QE | 0.5 – experienced automation tester onsite and a few Automation engineers offshore (shared between CRM and Customer onboarding) | 1 | All automation QE are new, Additional oversight of standards and best practices is required ( | 0
EBD/EP | Existing Applications | 3 | 0 – QE | 0 | 1 | No Automation QE Resource | 1 – Automation QE
Doc Management | Existing Applications | 2 | 1 - QE | 0 | 1 | Not ready for Automation engineers | 0
EIVR | Existing Applications | 2 | 2 - QE | 0 | 1 | No Automation QE Resource | 1 – Automation QE