## Slide 1: Progress Updates on Reaching Level 3 Maturity -- Legend
Status | Testing | Automation
Status Ratings: Based on Magenic/Test Lead Assessments of the Teams |  | 
Red | Not Using Test Management Tools Not Including Quality Work in Day to Day and Prioritizing Sprint Work First No Dedicated QE Resources Didn’t Plan for Quality Practice in Story Pointing Not Following Test Planning Standards | No or Minimal Progress on Automation Work Not Including Automation in PI Planning No Automation Resources
Yellow | Not Creating Defects/Not Following Defect Standards BAs Playing Dual Roles Intermittently Following Test Planning Standards | Inexperienced/Shared Automation Resources Magenic Augmenting Staff
Green | Following Test Planning Standards Includes Quality Work in Story Pointing One or more dedicated QE Resources | CICD Pipeline Set Up in Progress Established Automation Framework Has Automated Suite of Smoke Tests Dedicated and Experienced Automation Resource

## Slide 2: Change Management Progress Assessment as of 12.4.19
Categories | 11.15.19 Are There Gaps in Following Best Practices & Standards? (Type of Issue) |  |  | 12.4.19 Are There Gaps in Following Best Practices & Standards? (Type of Issue) | 
 | Testing | Automation |  | Testing | Automation
ART 1 Teams |  |  |  |  | 
Enrollment & Billing |  | Minimal/No Progress (Resource) |  |  | Minimal/No Progress (Resource)
Sales Platform/ hCentive |  | Minimal/No Progress (Resource) |  |  | Minimal/No Progress (Resource)
Provider Directory |  |  |  |  | 
Marketplace |  |  |  |  | 
ESS |  |  |  |  | 
ART 2 Teams PI2 |  |  |  |  | 
GMM--Online | Test Case Review Team (Resource BA/QE) | Minimal Progress (Resource) |  | Test Case Review Team (Resource BA/QE) | Minimal Progress (Resource)
GMM--Batch | Test Case Test Results Review (Resource BA/QE) | Minimal/No Progress (Resource) |  | Test Case Test Results Review (Resource BA/QE) | Minimal/No Progress (Resource)
Provider Management | Test Planning, Defects, and Traceability (Resource) | Minimal Progress (Resource) |  | Test Planning, Defects, and Traceability (Resource) | Minimal / No Progress (Resource)
Provider Experience | Test Planning, Defects, and Traceability. (Resource) |  |  | Test Planning, Defects, and Traceability. (Resource) | Work in Progress

## Slide 3: Change Management Progress Assessment as of 12.4.19
Categories | 11.15.19 Are There Gaps in Following Best Practices & Standards? (Type of Issue) |  |  | 12.4.19 Are There Gaps in Following Best Practices & Standards? (Type of Issue) | 
 | Testing | Automation |  | Testing | Automation
ART 2 Teams PI3 |  |  |  |  | 
EIVR |  | Work Being Done By Magenic (Resource) |  |  | Work Being Done By Magenic (Resource)
EBD & EP | Test Planning, Defects, and Traceability (Resource) | Work Being Done By Magenic (Resource) |  | Test Planning, Defects, and Traceability (Resource BA/QE) | Work Being Done By Magenic (Resource)
Document Management |  | Tool Evaluation in Progress |  |  | Tool Evaluation in Progress
Group Billing Management |  | Pilot in Progress |  | Test Planning, Execution and Defects (Resource BA/QE) | Pilot in Progress
Customer Onboarding |  | Pilot in Progress |  |  | Pilot in Progress
CRM Growth |  | Pilot in Progress |  |  | Pilot in Progress
ART 1 Teams PI4 -- Ongoing Coaching |  |  |  |  | 
Web CMS |  |  |  |  | 

## Slide 4: Change Management Progress Assessment as of 12.4.19
Categories | Aware of the QA Improvement Project Changes? | Willing to Make the Changes Related to the QA Improvement Project? | Have Been Trained/Coached on the Changes? | Are There Gaps in Following Best Practices & Standards? (Type of Issue) | 
 |  |  |  | Testing | Automation
ART 1 Teams |  |  |  |  | 
Enrollment & Billing |  |  |  |  | Minimal/No Progress (Resource)
Sales Platform/ hCentive |  |  |  |  | Minimal/No Progress (Resource)
Provider Directory |  |  |  |  | 
Marketplace |  |  |  |  | 
ESS |  |  |  |  | 
ART 2 Teams PI2 |  |  |  |  | 
GMM--Online |  |  |  | Test Case Review Team (Resource BA/QE) | Minimal Progress (Resource)
GMM--Batch |  |  |  | Test Case Test Results Review (Resource BA/QE) | Minimal/No Progress (Resource)
Provider Management |  |  |  | Test Planning, Defects, and Traceability (Resource) | Minimal / No Progress (Resource)
Provider Experience |  |  |  | Test Planning, Defects, and Traceability. (Resource) | Work in Progress

## Slide 5: Change Management Progress Assessment as of 12.4.19
Categories | Aware of the QA Improvement Project Changes? | Willing to Make the Changes Related to the QA Improvement Project? | Have Been Trained/Coached on the Changes? | Are There Gaps in Following Best Practices & Standards? (Type of Issue) | 
 |  |  |  | Testing | Automation
ART 2 Teams PI3 |  |  |  |  | 
EIVR |  |  |  |  | Work Being Done By Magenic (Resource)
EBD & EP |  |  |  | Test Planning, Defects, and Traceability (Resource BA/QE) | Work Being Done By Magenic (Resource)
Document Management |  |  |  |  | Tool Evaluation in Progress
Group Billing Management |  |  |  | Test Planning, Execution and Defects (Resource BA/QE) | Pilot in Progress
Customer Onboarding |  |  |  |  | Pilot in Progress
CRM Growth |  |  |  |  | Pilot in Progress
ART 1 Teams PI4 -- Ongoing Coaching |  |  |  |  | 
Web CMS |  |  |  |  |